GEM&CLAUDE PM Pro Nang GEM Sieu Viet — He thong quan ly xay dung thong minh CHIEN LUOC PHAT TRIEN TOAN DIEN v4.0 Cap nhat tien do thuc te ¦ Dinh huong mo rong ¦ 2026-2027

| Phien ban | v4.0 — Roadmap cap nhat thuc te |
| --- | --- |
| Ngay soan | 08/03/2026 |
| Dua tren | Roadmap v3 (07/03/2026) + Tien do thuc te thang 3/2026 |
| Trang thai | Noi bo — Bao mat |
| Phu trach | Anh Tuan — GEM&CLAUDE PM Pro |

# I. TONG KET THUC TE — SO SANH VOI ROADMAP v3

Roadmap v3 duoc soan ngay 07/03/2026 voi ke hoach thuc hien den thang 9/2026. Thuc te: toan bo Phase 1, 2, 3 hoan thanh ngay trong thang 3/2026 — nhanh hon ke hoach 6 thang. Tong cong 37 files va 22.355 dong code da duoc viet va deliver.

## 1.1 Tien do theo Phase

| Phase | Ke hoach v3 | Thuc te hoan thanh | Files | Dong code | Trang thai |
| --- | --- | --- | --- | --- | --- |
| Core App | Thang 2/2026 | Truoc 07/03/2026 | 4 files | 1.695 dong | XONG |
| Phase 1 Workspace | Thang 3-4/2026 | 07/03/2026 | 8 files | 9.066 dong | XONG |
| Phase 2 Nang cap | Thang 5-6/2026 | 07/03/2026 | 8 files | 5.497 dong | XONG |
| Phase 3 Backend+Mobile | Thang 7-9/2026 | 07/03/2026 | 12 files | 3.272 dong | XONG |
| Bonus (ngoai ke hoach) | — | 08/03/2026 | 5 files | 2.825 dong | XONG |
| Phase 4 AI+Scale | Thang 10/2026-Q1/2027 | Dang len ke hoach | — | — | TIEP THEO |
| TONG CONG | 9 thang (ke hoach) | ~1 thang (thuc te) | 37 files | 22.355 dong | Phase 1-3: 100% |

## 1.2 Danh muc day du 37 files da build

| Phase | Files va mo ta |
| --- | --- |
| Core | • App.tsx — App Shell, Auth Flow, Router (602 dong) • Dashboard.tsx — Morning Briefing, KPI tong quan (526 dong) • Taskbar.tsx — Navigation noi, project switcher (451 dong) • mockData.ts — Mock data, Types, Constants (116 dong) |
| Phase 1 | • ProjectDashboard.tsx — Container 15 tabs (1.275 dong) • ManpowerDashboard.tsx — Nhan luc + HR Sub-workspace (1.087 dong) • HRWorkspace.tsx — HD LD, BHXH, phep nam, KPI (708 dong) • HSEWorkspace.tsx — An toan, huan luyen, vi pham (781 dong) • GiamSatDashboard.tsx — Nhat ky KS, RFI tracker (997 dong) • QSDashboard.tsx — BOQ, Variation Orders, Thanh toan (2.667 dong) • EquipmentDashboard.tsx — Ca may, bao duong, nhien lieu (685 dong) • RecordsDashboard.tsx — Ho so, Revision history (866 dong) |
| Phase 2 | • OfficeDashboard.tsx — Cong van, lich hop, ky duyet (884 dong) • ProgressDashboard.tsx — S-curve, EVM, SPI/CPI (538 dong) • ReportsDashboard.tsx — Templates bao cao PDF (325 dong) • QaQcDashboard.tsx — Checklist TCVN 9045, NCR (1.856 dong) • NotificationEngine.tsx — Alert Zalo/Email tu dong (383 dong) • AccountingDashboard.tsx — Cong no, dong tien, thue (470 dong) • ContractDashboard.tsx — Hop dong, PIN guard (679 dong) • ResourcesDashboard.tsx — Vat tu, tai nguyen (362 dong) |
| Phase 3 | • AuthProvider.tsx — Supabase Auth 3 cap role (429 dong) • StorageDashboard.tsx — Cloud Storage UI (495 dong) • StorageService.ts — Supabase Storage Service (256 dong) • db.ts — Supabase DB client + helpers (265 dong) • supabase.ts — Config + RLS helpers (349 dong) • offlineQueue.ts — IndexedDB offline sync (253 dong) • useOfflineQueue.tsx — Offline Queue React hook (253 dong) • usePWA.ts + PWABanner.tsx — PWA install (334 dong) • ZaloService.ts + ZaloSetupPanel.tsx + zaloRouter.ts — Zalo OA (638 dong) |
| Bonus | • ChatAssistant.tsx — 4 tabs, image vision, empty state (943 dong) • OnboardingTutorial.tsx — 10 trang plain language (344 dong) • Contacts.tsx — Danh ba doi tac (808 dong) • CalendarSchedule.tsx — Lich cong truong (730 dong) • gemini.ts — Gemini API helpers |

# II. PHAN TICH KHOANG TRONG & CO HOI MOI

## 2.1 Khoang trong ky thuat con lai

| Linh vuc | Hien trang | Khoang trong can lap | UU TIEN | Phase |
| --- | --- | --- | --- | --- |
| GEM AI — Da tai lieu | Chat don tai lieu hoat dong | Doc nhieu file HD, BOQ, ban ve cung luc, so sanh tu dong | P1 | Phase 4 |
| Portfolio Analytics | Chua co | So sanh KPI nhieu du an, benchmark nganh xay dung | P1 | Phase 4 |
| Bao cao quyet toan | Bao cao tuan/thang co | Tu dong tong hop quyet toan theo TT09/2016/TT-BTC | P1 | Phase 4 |
| GEM Predictive AI | Phan tich hien tai | Du bao tre tien do, thieu vat tu truoc 2 tuan | P2 | Phase 5 |
| Da ngon ngu (EN) | Chi tieng Viet | UI tieng Anh + GEM English persona cho thi truong FDI | P2 | Phase 5 |
| Multi-tenant | Single company | Nhieu cong ty cung dung, billing rieng | P2 | Phase 5 |
| API tich hop ngoai | Chua co | MISA, Fast Accounting, thue dien tu, BHXH dien tu | P3 | Phase 6 |
| Mobile PWA Phase 2 | PWA P1 cai duoc | Operator features: nhat ky ca, HSE check-in offline | P3 | Phase 6 |

## 2.2 Co hoi thi truong moi — Quoc gia tuong dong TCVN

Phan tich thang 3/2026 xac dinh 3 nhom thi truong ngoai Viet Nam co the tiep can voi chi phi thap nho tinh tuong dong TCVN. Ngon ngu chung la tieng Anh — khong can dich sang ngon ngu thu 3.

| Quoc gia | Tieu chuan | Diem tuong dong | Muc tuong dong | Ngon ngu |
| --- | --- | --- | --- | --- |
| Lao | TCVN truc tiep | Nha thau VN lam chu dao, dung nguyen TCVN | Rat cao | Lao + EN |
| Campuchia | GOST to ISO | Nha thau VN/TQ thi cong theo TCVN thuc te | Cao | Khmer + EN |
| Myanmar | MS (goc GOST) | Nhieu du an tham chieu TCVN | Trung binh | EN |
| KCN FDI tai VN | TCVN bat buoc | Nha thau nuoc ngoai can giao tiep EN voi BQLDA VN | Rat cao | EN + VI |
| Indonesia | SNI (gan ISO) | Du an ha tang chap nhan TCVN song song | Trung binh | EN |

# III. ROADMAP THUC HIEN — 3 PHASE MOI (Phase 4-6)

Phase 1-3 cua roadmap v3 da hoan thanh 100%. Roadmap v4 to chuc lai cac hang muc con lai thanh 3 phase moi theo thu tu uu tien: (4) Hoan thien AI cot loi va analytics, (5) Mo rong thi truong tieng Anh va FDI, (6) Scale thuong mai va API tich hop.

| PHASE 4 Thang 3-5/2026 (Bat dau ngay) | AI NANG CAO + ANALYTICS + QUYET TOAN Muc tieu: Nang GEM len tam co van chien luoc — phan tich da tai lieu, du bao, quyet toan tu dong |
| --- | --- |

| Tinh nang / Module | Vai tro huong loi | No luc | Trang thai | Ghi chu ky thuat |
| --- | --- | --- | --- | --- |
| GEM AI Multi-document Doc + so sanh nhieu file HD, BOQ, ban ve | QS, QA/QC, Ke toan | L | Chua co | Gemini multi-part content API |
| Portfolio Analytics So sanh KPI, tien do, chi phi nhieu du an | Giam doc DA | M | Chua co | Aggregate tu Supabase real-time |
| GEM Predictive Du bao tre tien do, thieu vat tu truoc 2 tuan | CHT, GD DA | L | Chua co | SPI trend + consumption rate |
| Bao cao quyet toan tu dong Thong tu 09/2016/TT-BTC | QS, Ke toan, GD DA | L | Chua co | Template TT09 + du lieu QS + HD |
| Dashboard Morning Briefing v2 Nang cap KPI cards, drill-down | Tat ca | M | Nang cap | Dung du lieu Supabase that |
| Bug fixes & SI compliance Fix loi thuc te khi chay production | Tat ca | S | Lien tuc | ChatAssistant, layout, Gemini pattern |

| PHASE 5 Thang 4-6/2026 | MO RONG THI TRUONG — TIENG ANH + FDI Muc tieu: Ho tro tieng Anh de phuc vu thi truong FDI, Lao, Campuchia, nha thau nuoc ngoai tai VN |
| --- | --- |

| Tinh nang / Module | Vai tro huong loi | No luc | Trang thai | Ghi chu ky thuat |
| --- | --- | --- | --- | --- |
| i18n Infrastructure Cai i18next, tach ~4.686 chuoi VI ra file rieng | Dev infra | M | Chua co | react-i18next + vi.json |
| UI Tieng Anh (en.json) Dich toan bo UI labels, placeholders, alerts | Tat ca (EN users) | L | Chua co | FIDIC terminology cho nghiep vu |
| GEM English Persona SYSTEM_PROMPT EN rieng — viet lai tu dau | GEM AI Engine | M | Chua co | Khong dich — thiet ke lai persona |
| Toggle VI/EN tren Taskbar 1 click chuyen ngon ngu, nho preference | Tat ca | S | Chua co | localStorage gem_lang_pref |
| Bien ban song ngu VI-EN Admin templates xuat ca 2 ngon ngu | QS, QA/QC, KS GS | M | Chua co | Template co 2 cot VI/EN |
| Onboarding Tutorial EN Huong dan su dung bang tieng Anh | User moi nuoc ngoai | S | Chua co | Dich + dieu chinh context FDI |

| PHASE 6 Thang 7-12/2026 | SCALE THUONG MAI — MULTI-TENANT + API Muc tieu: Chuan bi ha tang cho mo hinh SaaS — nhieu cong ty, tich hop he sinh thai ke toan VN |
| --- | --- |

| Tinh nang / Module | Vai tro huong loi | No luc | Trang thai | Ghi chu ky thuat |
| --- | --- | --- | --- | --- |
| Multi-tenant Architecture Moi cong ty co database + storage rieng | SaaS B2B | XL | Chua co | Supabase org-level RLS |
| Billing & Subscription Goi Free/Pro/Enterprise, thanh toan VNPay | SaaS B2B | XL | Chua co | VNPay gateway tich hop |
| API MISA / Fast Accounting Sync du lieu ke toan 2 chieu tu dong | Ke toan, GD DA | L | Chua co | MISA AMIS API v2 |
| API Thue dien tu (eTax) Xuat hoa don dien tu, khai thue | Ke toan | L | Chua co | VNPT eTax hoac MISA eTax |
| API BHXH dien tu Nop ho so BHXH online tu trong app | HR, Ke toan | L | Chua co | Cong BHXH dien tu chinh thuc |
| Admin Console Quan ly cong ty, users, usage analytics | System Admin | M | Chua co | Rieng biet voi app chinh |
| Mobile PWA Phase 2 Operator: nhat ky ca, HSE check-in offline | Operator, HSE | L | PWA P1 xong | Offline-first, native-like UX |

# IV. KPI DO LUONG THANH CONG

| KPI | Hien tai | Muc tieu v4 | Cach do |
| --- | --- | --- | --- |
| So files hoan chinh | 37 files | 55+ files (sau Phase 4-6) | Count /outputs |
| Tong dong code | 22.355 dong | 35.000+ dong | wc -l |
| Da ngon ngu | 0% | 100% UI + GEM EN persona | i18n coverage test |
| Thi truong ho tro | Viet Nam | VN + Lao + Campuchia + FDI | User survey sau Phase 5 |
| Thoi gian nhap bao cao tuan | > 2 gio | < 20 phut | User timing test CHT |
| GEM phan tich multi-doc | Chua co | 5+ file cung luc | Test voi HD + BOQ + anh |
| Du bao tre tien do | Khong co | Canh bao truoc 14 ngay | Accuracy rate > 80% |
| So cong ty dung (SaaS) | 1 (noi bo) | 5+ cong ty (Phase 6) | Supabase tenant count |
| Ti le user active/thang | Chua do | > 80% team du an | Supabase Analytics |
| Loi production/thang | Chua do | < 3 loi blocker | Error tracking log |

# V. RUI RO & BIEN PHAP GIAM THIEU

| Rui ro | Mo ta | Muc do | Bien phap xu ly |
| --- | --- | --- | --- |
| SI khong duoc tuan thu | Code sai model name, sai API pattern nhu loi da xay ra | CAO | Doc SI truoc moi file Gemini. Checklist verify tu dong. |
| Gemini API cost tang | Multi-document + predictive goi nhieu API call | TRUNG | Cache 15 phut. Chi call khi user chu dong. Monitor chi phi. |
| Dich thuat nghiep vu EN sai | Bien ban TCVN dich sang EN khong co tu tuong duong | TRUNG | Dung FIDIC terminology. Review boi nguoi biet ca 2 nganh. |
| Supabase RLS phuc tap | Multi-tenant yeu cau RLS cuc ky chat, de loi quyen truy cap | CAO | Test RLS tung role truoc khi deploy. Khong skip security test. |
| Data migration localStorage to Supabase | User dang co data local, migrate mat du lieu | CAO | Script export to import. Test voi data that truoc khi cutover. |
| Mobile PWA UX kem | Operator dung dien thoai, UI desktop-first khong phu hop | TRUNG | Phase 6: thiet ke mobile-first rieng cho Operator/HSE. |

# VI. QUY TAC LAM VIEC — CAP NHAT v4

| # | Quy tac | Chi tiet bat buoc |
| --- | --- | --- |
| 1 | Code HOAN CHINH | Khong dung "..." hay "giu nguyen code cu" — luon viet day du tu dau den cuoi file |
| 2 | Doc SI truoc khi code | MOI file lien quan den Gemini API: doc SI v2/v3 truoc — khong tu suy doan model name hay package |
| 3 | KHONG doi model AI | "gemini-3-flash-preview" — co dinh. Khong doi du bat ky ly do gi. Dung @google/generative-ai |
| 4 | Tuan thu API pattern | getGenerativeModel() to startChat() to sendMessage(). KHONG dung genAI.models.generateContent() |
| 5 | UI truoc Backend | Hoan thien giao dien 100% truoc khi lam Supabase schema hay migration |
| 6 | Verify sau moi thay doi | Chay grep kiem tra khong con pattern sai. Khong giao file chua verify |
| 7 | localStorage to Supabase | Dung localStorage den khi co Supabase. STORAGE_KEYS chuan theo SI v2 |
| 8 | i18n chuan bi san | Khi viet chuoi UI: ghi chu // TODO-i18n de de migrate sang i18next sau |
| 9 | Responsive bat buoc | Moi component phai dung tot tren mobile (375px) lan desktop (1440px) |
| 10 | Ngon ngu don gian | Giai thich bang tieng Viet thuong — anh Tuan khong phai developer |

GEM&CLAUDE PM Pro — Roadmap v4.0 Soan boi Nang GEM Sieu Viet ¦ 08/03/2026 ¦ Noi bo — Bao mat