GEM&CLAUDE PM Pro

Construction ERP — Vietnamese Market

MASTER PLAN v6.0

Roadmap & Architecture Review — March 2026

| 47 Files | ~1.6 MB Source Code | S1–S6 Completed | S7–S10 Remaining |
| --- | --- | --- | --- |

# 1. Kiểm Kê Toàn Bộ Codebase (tính đến S6)

Tổng cộng 47 file TypeScript/TSX + tài liệu. Phân loại theo tầng:

## 1.1 Core Engine Layer

| File | Dòng code | Status | Mô tả |
| --- | --- | --- | --- |
| permissions.ts | ~1,700 | STABLE | RBAC v2.0 — 18 roles, 5 levels, 28 workflows, ProjectScope, Delegation |
| approvalEngine.ts | ~850 | STABLE | Approval engine v2.0 — canActOnStep, REVIEW/APPROVE/r_a, 28 docTypes |
| projectMember.ts | ~550 | STABLE | Multi-role member model, buildCtxFromMember, scope enforcement, L3 multi-project |
| delegation.ts | ~350 | STABLE | Delegation engine — create/revoke/expire/applyToCtx/canActWithDelegation |
| projectTemplates.ts | ~900 | STABLE | 5 loại CT templates — thresholds, milestones, QA, risks, team structure |
| db.ts | ~350 | STABLE | Abstraction layer localStorage ↔ Supabase (toggle VITE_USE_SUPABASE) |
| supabase.ts | ~370 | PARTIAL | Client init + 3 tables schema — thiếu tables mới S6 |
| offlineQueue.ts | ~280 | STABLE | IndexedDB queue, background sync via Service Worker |
| mockData.ts | ~270 | PARTIAL | 7 mock projects — chưa có templateId, thiếu startDate chuẩn |
| gemini.ts | ~50 | STABLE | Gemini client singleton — model gemini-3-flash-preview |

## 1.2 UI Component Layer — Dashboards

| Component | KB | Approval | Ghi chú / Gaps |
| --- | --- | --- | --- |
| QSDashboard.tsx | 202 KB | YES | Kết nối đủ, triggerApproval, REVIEW bypass PIN |
| QaQcDashboard.tsx | 139 KB | YES | triggerQaDoc, template QA checklist seed v S6 |
| MaterialsDashboard.tsx | 103 KB | YES | MATERIAL_REQUEST, WAREHOUSE_EXIT, prerequisite check |
| ProjectDashboard.tsx | 97 KB | N/A | Router, MemberSwitcher, Wizard, DelegationManager, scope filter |
| GiamSatDashboard.tsx | 75 KB | NO | ⚠ Chưa wire approval — RFI, DRAWING_REVISION cần gửi duyệt |
| ManpowerDashboard.tsx | 72 KB | NO | ⚠ TIMESHEET, OVERTIME_REQUEST chưa wire |
| OfficeDashboard.tsx | 65 KB | NO | ⚠ CONTRACT_AMENDMENT cần approval |
| ChatAssistant.tsx | 64 KB | N/A | GEM AI — standalone, không cần approval |
| HSEWorkspace.tsx | 64 KB | YES | triggerHseDoc 4 types, auto-trigger serious incidents |
| RecordsDashboard.tsx | 57 KB | NO | ⚠ Lưu trữ tài liệu — DRAWING_REVISION, METHOD_STATEMENT |
| HRWorkspace.tsx | 51 KB | YES | LEAVE_REQUEST, DISCIPLINE |
| ApprovalQueue.tsx | 50 KB | N/A | Hub trung tâm — full REVIEW+APPROVE+REJECT+RETURN+PIN |
| PortfolioAnalytics.tsx | 49 KB | N/A | ⚠ Chưa apply filterProjectsByScope — L3 vẫn thấy tất cả |
| EquipmentDashboard.tsx | 45 KB | NO | ⚠ PROCUREMENT thiết bị chưa wire |
| ContractDashboard.tsx | 44 KB | NO | ⚠ CONTRACT_AMENDMENT, SUBCONTRACT_PAYMENT chưa wire |
| ProgressDashboard.tsx | 40 KB | NO | Template milestones v S6 — không cần approval trực tiếp |
| GemAIDashboard.tsx | 39 KB | N/A | Template risk context inject v S6 |
| AccountingDashboard.tsx | 38 KB | PARTIAL | FINANCIAL_VOUCHER có ref nhưng chưa đầy đủ |

## 1.3 Infrastructure & UI Shell

| File | Status | Ghi chú |
| --- | --- | --- |
| App.tsx | STABLE | Router, role sync, HOME_TAB_MAP, startup seed 7 mock projects |
| AuthProvider.tsx | PARTIAL | Mock dev mode OK — Supabase Auth thật chưa test end-to-end |
| WorkspaceActionBar.tsx | STABLE | 28 nghiệp vụ, RBAC dropdown, role home chip |
| MemberSwitcher.tsx | STABLE | Multi-role UI, scope badge (🔒/📋), FallbackHintBanner |
| ProjectSetupWizard.tsx | STABLE | 3-step wizard, template preview, seed on confirm |
| DelegationManager.tsx | STABLE | KPI, create form, countdown, revoke, history |
| Taskbar.tsx | STABLE | Dock-style nav, 7 quick action groups |
| Dashboard.tsx | STABLE | Home overview, GEM briefing, 5-zone command center |
| NotificationEngine.tsx | STABLE | Alert system wired to Materials/HSE |
| CalendarSchedule.tsx | STABLE | CRUD, week/month grid, localStorage |
| Contacts.tsx | STABLE | CRUD, localStorage |
| OnboardingTutorial.tsx | STABLE | Plain language, no IT jargon |
| StorageDashboard.tsx | STABLE | Kho lưu trữ file (Supabase Storage abstraction) |
| StorageService.ts | PARTIAL | Supabase Storage client — chưa test thật |
| supabase.ts | PARTIAL | Schema cũ (3 tables) — cần migration S6 tables |
| PWABanner.tsx + usePWA.ts | STABLE | Service Worker, offline detection, install prompt |
| useOfflineQueue.tsx | STABLE | IndexedDB queue, processQueue on reconnect |
| ZaloService.ts + ZaloSetupPanel.tsx + zaloRouter.ts | STABLE | Zalo OA integration |
| SplashScreen.tsx | DEPRECATED | Đã remove khỏi App.tsx — có thể xóa |

# 2. Gaps & Issues Cần Giải Quyết

## 2.1 Critical Gaps (chặn S7)

| # | Gap | Impact | Giải pháp |
| --- | --- | --- | --- |
| G1 | supabase.ts schema thiếu tables mới S6 | BLOCKER S7 | Thêm SQL migration: project_members, delegations, project_templates vào supabase.ts. Cần trước khi bật VITE_USE_SUPABASE=true |
| G2 | mockData.ts thiếu templateId và startDate | HIGH | 7 mock projects cần có templateId + startDate để ProjectSetupWizard, ProgressDashboard, QaQcDashboard hoạt động đúng ngay từ đầu |
| G3 | PortfolioAnalytics chưa apply filterProjectsByScope | HIGH | L3/L2 vẫn thấy tất cả projects trên PortfolioAnalytics. Wire filterProjectsByScope(getCurrentScopeCtx(), projects) trước khi render |
| G4 | Delegation ctx chưa propagate đến approval dashboards | MEDIUM | applyDelegationsToCtx() được build nhưng không có dashboard nào gọi nó. Cần gọi trong buildCtxFromMember hoặc trong useEffect của mỗi dashboard |
| G5 | AuthProvider.tsx chưa map Supabase user → RoleId + allowedProjectIds | BLOCKER S7 | Khi Auth thật: sau signIn cần đọc profiles.job_role → RoleId, profiles.project_ids → allowedProjectIds rồi feed vào UserContext |

## 2.2 Pending Wiring — Approval Engine

Các dashboard sau có workflow trong ApprovalEngine nhưng chưa có trigger UI:

| Dashboard | Workflows cần wire | Priority | Sprint |
| --- | --- | --- | --- |
| GiamSatDashboard | RFI, INSPECTION_REQUEST, DRAWING_REVISION | HIGH | S8 |
| ManpowerDashboard | TIMESHEET, OVERTIME_REQUEST | HIGH | S8 |
| ContractDashboard | CONTRACT_AMENDMENT, SUBCONTRACT_PAYMENT | HIGH | S8 |
| EquipmentDashboard | PROCUREMENT (thiết bị) | MEDIUM | S8 |
| AccountingDashboard | FINANCIAL_VOUCHER (hoàn thiện) | MEDIUM | S8 |
| RecordsDashboard | DRAWING_REVISION, METHOD_STATEMENT, QUALITY_AUDIT | LOW | S9 |
| OfficeDashboard | VENDOR_PREQUALIFICATION, VENDOR_EVALUATION | LOW | S9 |

## 2.3 Technical Debt

| Issue | Severity | Giải pháp |
| --- | --- | --- |
| MaterialsDashboard_fixed.tsx là file duplicate (71KB) | LOW | Xóa file này, chỉ giữ MaterialsDashboard.tsx |
| SplashScreen.tsx không còn được dùng | LOW | Xóa khỏi project |
| QSDashboard.tsx quá lớn (~202KB/1800+ lines) | MEDIUM | S9: tách thành QS_Acceptance.tsx, QS_Variations.tsx, QS_Payments.tsx |
| WorkflowDesign_v2.docx + v2.1.docx là outdated | LOW | Xóa, chỉ giữ v2.2.docx |
| db.ts dùng localStorage key riêng cho scope data | MEDIUM | S7: gem_member_projects_* → Supabase profiles.project_ids |
| permissions.ts 62KB có thể split thành permissions/roles.ts + permissions/workflows.ts | LOW | S9 |

# 3. Kiến Trúc Tổng Thể — Sau S6

## 3.1 Layer Architecture

| Layer | Files | Trách nhiệm |
| --- | --- | --- |
| Auth & Identity | AuthProvider.tsx, supabase.ts | SignIn/SignOut, session restore, user → RoleId mapping, project_ids → allowedProjectIds |
| Permission Engine | permissions.ts | RBAC: 18 roles / 5 levels / 8 domains / ProjectScope. filterProjectsByScope, canActOnStep, getEffectiveLevel |
| Approval Engine | approvalEngine.ts | 28 workflows × 7 groups. REVIEW/APPROVE/r_a. Threshold checks. PIN gate. findNextStep, getPendingCount |
| Member & Delegation | projectMember.ts, delegation.ts | Multi-role per project. buildCtxFromMember (scope-aware). applyDelegationsToCtx. L3 multi-project assignment |
| Project Templates | projectTemplates.ts | 5 loại CT. applyTemplate() → milestones / thresholds / QA checklists / risks / team structure |
| Data Persistence | db.ts, offlineQueue.ts, StorageService.ts | Abstraction localStorage ↔ Supabase. Offline queue IndexedDB. File storage abstraction |
| UI Shell | App.tsx, Taskbar.tsx, WorkspaceActionBar.tsx, MemberSwitcher.tsx | Routing, role sync, HOME_TAB_MAP, 28-action bar, scope badge |
| Domain Dashboards | 14 dashboard components | Business logic per domain. Tất cả đọc/ghi qua db.ts. 6/14 đã wire approval engine |
| GEM AI Layer | GemAIDashboard.tsx, ChatAssistant.tsx, gemini.ts | gemini-3-flash-preview, temp 0.25, multi-doc analysis, risk context inject từ template, voice STT/TTS |
| Notifications | NotificationEngine.tsx | Alert aggregator — Materials low stock, HSE incidents, approval deadlines |
| Integration | ZaloService.ts, ZaloSetupPanel.tsx, zaloRouter.ts | Zalo OA webhook, message routing, push notifications qua Zalo |
| PWA/Offline | usePWA.ts, PWABanner.tsx, useOfflineQueue.tsx | Service Worker, background sync, install prompt, offline indicator |

## 3.2 Data Flow — Approval Lifecycle

Luồng dữ liệu chuẩn khi một document được submit duyệt:

| Bước | Actor / Component | Action |
| --- | --- | --- |
| 1 | Domain Dashboard (VD: MaterialsDashboard) | User tạo phiếu → triggerApproval(docType, ctx, projectId, value) → approvalEngine.createDocument() |
| 2 | approvalEngine.ts | Xác định workflow steps, REVIEW vs APPROVE, threshold check. Lưu vào gem_approvals_{projectId} |
| 3 | db.ts → localStorage / Supabase | persist approval record. Nếu offline → offlineQueue.enqueue() → sync khi có mạng |
| 4 | NotificationEngine + WorkspaceActionBar | pendingCount badge cập nhật. Notification alert hiển thị cho người có thẩm quyền |
| 5 | ApprovalQueue.tsx | Người duyệt vào tab Phê duyệt → thấy document trong queue → REVIEW / APPROVE+PIN / REJECT / RETURN |
| 6 | approvalEngine.canActOnStep() | Kiểm tra level, domain, threshold, delegation. applyDelegationsToCtx() được gọi để boost ctx |
| 7 | Zalo OA (tuỳ chọn) | zaloRouter.ts push notification đến phone của người duyệt tiếp theo |

## 3.3 Project Scope — Quy Tắc Phân Quyền Công Trình

| Level | Scope | Roles | Hành vi |
| --- | --- | --- | --- |
| L4–L5 | all | Giám đốc, PM, KT trưởng, Admin | Thấy toàn bộ portfolio. allowedProjectIds = null. filterProjectsByScope trả về tất cả. |
| L3 | assigned | CHT, CHPhó, Trưởng QS/QC/HSE | Chỉ thấy CT được gán. Có thể support nhiều CT. gem_member_projects_{userId} lưu danh sách. Badge 📋 trong MemberSwitcher. |
| L1–L2 | single | QS site, QC site, KS GS, HSE site, KT site, Thủ kho, Thư ký | Cứng 1 CT duy nhất. allowedProjectIds = [projectId]. Badge 🔒 trong MemberSwitcher. PortfolioAnalytics cần filter (Gap G3). |

# 4. Sprint Roadmap — S1 đến S10

## 4.1 Đã Hoàn Thành — S1 đến S6

| Sprint | Tên | Deliverables chính |
| --- | --- | --- |
| S1 | Foundation | React 19 + Vite 6 + TypeScript + Tailwind + Supabase setup. Taskbar, Dashboard tổng quan, CalendarSchedule, Contacts. |
| S2 | Core Modules | QSDashboard (QS workflow đầy đủ), QaQcDashboard (ISO checklist, NCR, RFI, GEM AI), ContractDashboard (PIN gate, audit log). |
| S3 | Domain Workspaces | HSEWorkspace (6 sub-tabs), HRWorkspace, GiamSatDashboard, MaterialsDashboard (thay ResourcesDashboard), EquipmentDashboard. |
| S4 | AI & Analytics | GemAIDashboard (multi-doc), PortfolioAnalytics, ChatAssistant redesign (3 modes), Voice STT/TTS, PWA + Offline Queue. |
| S5 | Workflow Engine v2.0 | permissions.ts + approvalEngine.ts v2.0 — 28 workflows, REVIEW/APPROVE split, threshold PIN, WorkspaceActionBar 28 actions, MemberSwitcher multi-role, ApprovalQueue hub. Wire: Materials + QS + QA + HSE + HR. |
| S6 | Delegation & Templates | delegation.ts + DelegationManager.tsx (ủy quyền tạm thời). projectTemplates.ts (5 template presets). ProjectSetupWizard (3-step). ProjectScope enforcement (L1-L2-L3 giới hạn CT). Wire template → ProgressDashboard milestones + QaQcDashboard checklists + GemAI risk context. |

## 4.2 Kế Hoạch — S7 đến S10

| Sprint | Tên | Deliverables & Mục tiêu |
| --- | --- | --- |
| S7 | Supabase Auth & Backend | - [G1 fix] supabase.ts: thêm SQL migration cho project_members, delegations, project_templates, approvals - [G2 fix] mockData.ts: thêm templateId + startDate cho 7 mock projects - [G3 fix] PortfolioAnalytics.tsx: apply filterProjectsByScope cho L3/L2 roles - [G4 fix] ApprovalQueue: gọi applyDelegationsToCtx() trong approval flow - [G5 fix] AuthProvider.tsx: map Supabase user profile → RoleId + allowedProjectIds - Supabase RLS policies cho project_members (row-level scope enforcement) - Realtime subscriptions: approvals table → live badge update không cần reload - VITE_USE_SUPABASE=true end-to-end test với real Supabase project (Vietnam region) |
| S8 | Approval Completion | - GiamSatDashboard: wire RFI, INSPECTION_REQUEST, DRAWING_REVISION - ManpowerDashboard: wire TIMESHEET, OVERTIME_REQUEST - ContractDashboard: wire CONTRACT_AMENDMENT, SUBCONTRACT_PAYMENT - EquipmentDashboard: wire PROCUREMENT workflow (thiết bị) - AccountingDashboard: hoàn thiện FINANCIAL_VOUCHER flow end-to-end - ApprovalQueue: thêm filter tab theo domain (QS / HSE / HR / Finance / ...) - WorkspaceActionBar: highlight pending actions theo domain của active role |
| S9 | Demo Mode & Polish | - Demo Mode: seed rich mock data cho tất cả 7 projects (milestones, approvals, NCRs, invoices) - Export PDF: approval records, milestone reports, QA checklists - QSDashboard refactor: tách thành QS_Acceptance + QS_Variations + QS_Payments - Dọn dẹp deprecated files, permissions.ts split, bundle optimization - UI polish: responsive mobile, error boundaries, loading skeletons |
| S10 | Production Deploy | - Supabase production project (Vietnam region) + Vercel/Netlify CI/CD - Performance audit: bundle size <500KB gzipped, lazy loading per dashboard - Security audit: RLS policy end-to-end test, API key rotation - i18n foundation: tách hardcoded Vietnamese strings (ASEAN expansion) - Zalo OA production integration test + User acceptance testing (3 pilot companies) |

## 5.1 Tác Động Kiến Trúc

S6 bổ sung 3 tầng khái niệm mới vào kiến trúc, tác động theo chiều dọc:

| Thay đổi S6 | Files bị ảnh hưởng | Tác động & Điều cần làm tiếp |
| --- | --- | --- |
| ProjectScope (L1-L2-L3) | permissions.ts, projectMember.ts, ProjectDashboard.tsx | PortfolioAnalytics.tsx chưa filter → Gap G3. db.ts scope keys vẫn localStorage, S7 cần migrate sang Supabase profiles.project_ids. ApprovalQueue không cần filter vì đã scoped theo projectId. |
| Delegation Engine | delegation.ts, DelegationManager.tsx, projectMember.ts | applyDelegationsToCtx() tồn tại nhưng chưa được gọi trong approval flow → Gap G4. Cần gọi trong canActOnStep() hoặc trong useEffect của ApprovalQueue. |
| Project Templates | projectTemplates.ts, ProjectSetupWizard.tsx, ProgressDashboard.tsx, QaQcDashboard.tsx, GemAIDashboard.tsx | mockData.ts chưa có templateId → 7 mock projects không được hưởng template features → Gap G2. Cần thêm templateId vào mockData + gọi applyTemplate khi seed. |
| buildCtxFromMember scope-aware | projectMember.ts, ApprovalQueue.tsx, tất cả dashboards dùng ctx | allowedProjectIds giờ là một phần của ctx. Cần đảm bảo mọi nơi dùng ctx không hardcode roleId check mà dùng getEffectiveLevel(). |
| useEffect seed-all-projects | ProjectDashboard.tsx | Chạy seedMembersIfEmpty cho 7 projects khi mount. Cần monitor performance nếu project count tăng lên (S10 optimize với lazy seed). |

## 5.2 Điều Chỉnh Kiến Trúc Trước S7

Danh sách việc cần làm NGAY để đảm bảo S7 thành công:

| Ưu tiên | Việc cần làm | File | Ghi chú |
| --- | --- | --- | --- |
| P0 | Thêm SQL migration cho project_members, delegations, project_templates, approvals vào supabase.ts | supabase.ts | Bắt buộc trước khi bật VITE_USE_SUPABASE=true. Gồm RLS policies. |
| P0 | AuthProvider.tsx: sau signIn đọc profiles → map job_role → RoleId, project_ids → allowedProjectIds | AuthProvider.tsx | Thiếu thì scope và approval hoàn toàn không hoạt động với Auth thật. |
| P1 | mockData.ts: gán templateId + startDate cho 7 mock projects | mockData.ts | p1=nhà_ở, p2=chung_cư, p3=cao_tầng, p4=hạ_tầng, p5=công_nghiệp, p6=thương_mại, p7=dân_dụng |
| P1 | PortfolioAnalytics.tsx: wrap projects qua filterProjectsByScope(getCurrentScopeCtx(), projects) | PortfolioAnalytics.tsx | Copy pattern từ ProjectDashboard.tsx dòng 929-933. |
| P1 | ApprovalQueue.tsx: gọi applyDelegationsToCtx() khi build ctx trước khi canActOnStep() | ApprovalQueue.tsx | Delegation Engine đã xong nhưng chưa được kích hoạt. |

# 6. Bảng Phủ Module — 10 Vai Trò × Dashboard

Mức độ hỗ trợ: ✅ Đầy đủ | 🔶 Có nhưng thiếu approval | ⬜ Chưa có workspace riêng

| Dashboard | GĐ/PM | CHT | CHPhó | QS | QC | HSE | KS GS | KT | Thủ kho | HR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Overview | ✅ | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ |
| QSDashboard | ✅ | ✅ | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ✅ | ⬜ | ⬜ |
| QaQcDashboard | ✅ | ✅ | ⬜ | ⬜ | ✅ | ⬜ | ✅ | ⬜ | ⬜ | ⬜ |
| MaterialsDash | ✅ | ✅ | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ✅ | ✅ | ⬜ |
| EquipmentDash | ✅ | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ |
| HSEWorkspace | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ✅ | ⬜ | ⬜ | ⬜ | ⬜ |
| HRWorkspace | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ✅ |
| GiamSatDash | ⬜ | ✅ | ✅ | ⬜ | ✅ | ⬜ | ✅ | ⬜ | ⬜ | ⬜ |
| AccountingDash | ✅ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ✅ | ⬜ | ⬜ |
| ContractDash | ✅ | ⬜ | ⬜ | ✅ | ⬜ | ⬜ | ⬜ | ✅ | ⬜ | ⬜ |
| ManpowerDash | ✅ | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ✅ |
| ProgressDash | ✅ | ✅ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ | ⬜ |
| RecordsDash | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ⬜ | ⬜ | ⬜ |
| GemAIDash | ✅ | ⬜ | ⬜ | ✅ | ✅ | ⬜ | ⬜ | ✅ | ⬜ | ⬜ |

# 7. Supabase Schema Update — Cần thêm cho S7

Các tables hiện tại (S1–S5): profiles, projects, audit_log. Cần thêm:

| Table | Columns chính | RLS Policy |
| --- | --- | --- |
| project_members | id, project_id, user_id, roles text[], active_role_id, granted_extras jsonb, joined_at | SELECT: user_id = auth.uid() OR project admin. INSERT/UPDATE: project admin only. |
| delegations | id, project_id, from_user_id, to_user_id, from_role_id, to_role_id, doc_types text[], level_grant int, domain_grant text[], reason, start_at, end_at, status, revoked_by | SELECT: from_user_id = auth.uid() OR to_user_id = auth.uid() OR project admin. INSERT: level >= 2. |
| project_templates | project_id (PK), template_id text, applied_at, applied_by | SELECT: project member. INSERT/UPDATE: PM or GĐ only. |
| approvals | id, project_id, doc_type, doc_id, workflow_steps jsonb, current_step int, status, value, created_by, created_at, updated_at | SELECT: project member + domain match. INSERT: any project member. UPDATE: canActOnStep() check. |
| approval_actions | id, approval_id, step, action_type, actor_id, actor_role, pin_verified bool, note, acted_at | SELECT: project member. INSERT: actor_id = auth.uid() AND canActOnStep() verified. |

Lưu ý quan trọng cho RLS Supabase:

- profiles.project_ids text[] — dùng để RLS cho projects table. Cần sync với project_members khi assign/remove member.

- Delegation level check không thể thực hiện bằng RLS thuần túy — cần Supabase Edge Function hoặc RPC để validate.

- approval_actions append-only — không có UPDATE/DELETE policy. Nếu cần rollback, thêm record "CANCEL" thay vì xóa.

- Tất cả tables cần ENABLE ROW LEVEL SECURITY ngay khi tạo.

# 8. KPI & Success Metrics

| Metric | Hiện tại (S6) | Target S10 | Ghi chú |
| --- | --- | --- | --- |
| Workflow coverage (28 types wired) | 6/14 dashboards | 14/14 dashboards | S8 hoàn thành 5 dashboards còn lại |
| Approval engine test coverage | 22 test cases (QS) | 100 test cases | S9: viết test cho tất cả 28 workflows |
| Project scope enforcement | 2/3 views (Portfolio Analytics thiếu) | 3/3 views | S7 Gap G3 |
| Delegation propagation | 0% (engine OK, chưa wire) | 100% | S7 Gap G4 |
| Supabase migration readiness | 3 tables | 8 tables + RLS | S7 |
| Mock data richness | Basic (no template, no startDate) | Full (7 projects × templates) | S7 Gap G2 |
| Offline capability | Queue built, not tested E2E | Tested + Deployed | S10 |
| Bundle size (estimated) | ~2.1MB unminified | <500KB gzipped | S9: lazy loading per dashboard |

GEM&CLAUDE PM Pro — Master Plan v6.0 — March 2026 — Confidential