GEM&CLAUDE PM Pro

Nang GEM Sieu Viet

ROADMAP CHIEN LUOC V3.0

| Phien ban | 3.0 — Platform Strategy |
| --- | --- |
| Ngay cap nhat | Thang 3/2026 |
| Huong di | Platform Strategy — Contractor App truoc, mo rong sau |
| Foundation Sprint | Hoan thanh B1-B5 |
| GitHub | github.com/GEM-CLAUDE-PM/App |
| PM | Anh Tuan + GEM&CLAUDE AI |

# PHAN 1 — TRIET LY & CHIEN LUOC

## 1.1  Quyet dinh chien luoc: Platform Strategy

Sau khi phan tich toan dien ve thi truong, nguon luc va dac thu nghiep vu xay dung Viet Nam, chon huong Platform Strategy:

- Moi ben la 1 khach hang doc lap — khong dung chung data, khong phu thuoc nhau

- Contractor App la flagship — hoan chinh truoc khi build app thu 2

- Sau Contractor App: Supervision App (TVGS) la buoc mo rong tu nhien nhat

- 1 codebase — share components, gemini.ts, db.ts — chi khac portal layout va routing

## 1.2  Phan tich cac huong kien truc

4 huong da duoc phan tich:

| Tiêu chí | Hướng A | Hướng B | Hybrid | Platform Strategy ✅ |
| --- | --- | --- | --- | --- |
| Tốc độ build | ✅ Nhanh | ❌ Chậm | ✅ Nhanh | ✅ Nhanh |
| UX từng bên | ⚠️ Trung bình | ✅ Tốt | ✅ Tốt | ✅ Tốt |
| Bảo mật | ⚠️ Cần RLS | ✅ Tốt | ✅ Tốt | ✅ Tốt |
| Maintenance | ✅ Đơn giản | ❌ Phức tạp | ✅ Đơn giản | ✅ Đơn giản |
| Data realtime | ✅ Dễ | ⚠️ Cần sync | ✅ Dễ | ✅ Dễ |
| Monetize | ⚠️ 1 gói | ✅ Nhiều gói | ✅ Nhiều gói | ✅ Nhiều gói |
| Phù hợp roadmap | ✅ | ❌ | ✅ | ✅ |
| Chi phí infra | ✅ Thấp | ❌ Cao | ✅ Thấp | ✅ Thấp |
| Phù hợp thực tế VN | ❌ | ⚠️ | ✅ | ✅✅ |

Platform Strategy duoc chon vi:

- Moi ben doc lap — dung voi thuc te thi truong (moi ben tu mua, tu tra tien)

- 1 codebase — maintenance don gian, deploy 1 lan

- Monetize nhieu goi — Contractor, Supervision, Owner

- Growth loop tu nhien: TVGS dung app → gioi thieu cho nha thau va CDT

## 1.3  Nguyen tac tu S11 tro di

- Moi sprint: 1 module hoan chinh — khong de "coming soon" trong UI

- Moi file thay doi: test local ngay — khong batch lon

- Moi data: db.ts — khong localStorage tho

- Moi AI call: shared gemini.ts — khong init rieng le

- Moi toast: useNotification() — khong alert()

- Moi props: DashboardProps chuan — khong project: any

- ReportsDashboard: template engine linh hoat theo audience — nen cho S20+ Supervision/Owner App

# PHAN 2 — TRANG THAI HIEN TAI

## 2.1  Modules da co

| Module | Trạng thái | Ghi chú |
| --- | --- | --- |
| QSDashboard | ✅ Tot | Boc tach KL, acceptance, payments, variation, subcon |
| QaQcDashboard | ✅ Tot | ITP, NCR, BBNT chain, TCVN 9045, defect trending |
| HSEWorkspace | ✅ Tot | Incidents, trainings, inspections — PTW them o S13 |
| ManpowerDashboard | ✅ Tot | GPS, geofencing, 3-shift (ShiftScheduleView), payroll, OT approval |
| MaterialsDashboard | ✅ Tot | Kho, phieu nhap/xuat, kiem ke, alert ton kho |
| AccountingDashboard | ✅ Tot | Debt, VAT, cashflow — auto-sync them o S12 |
| ContractDashboard | ✅ Tot | Bond, LAD, EOT — performance tracking o S14 |
| HRWorkspace | ✅ Co ban | Employees, leaves, contracts, BHXH field — can hoan thien S11 |
| PrintService | ✅ Tot | 12 loai bao cao in — shared toan app |
| NotificationEngine | ✅ Tot | useNotification hook, Provider, InAppToastStack |
| ApprovalQueue | ✅ Tot | ApprovalQueue component, approvalEngine — 15 modules dung chung |
| ShiftScheduleView | ✅ Moi | 3-shift scheduling — vua build S11 |
| ReportsDashboard | ⚠️ So sai | Rebuild hoan toan — S11 uu tien so 1 |
| StorageDashboard | ⚠️ Mock URL | Supabase Storage chua ket noi that — S15 |
| ZaloService | ⚠️ Mock | mockSend() — can Zalo OA production token S12 |
| ProgressDashboard | ⚠️ Static | EVM mock, chua co Gantt drag-drop — S13 |

## 2.2  Modules chua co — can build moi

| Module | Trạng thái | Ghi chú |
| --- | --- | --- |
| BOQDashboard | S12 | Rate library, boc tach KL, so sanh du toan vs QS actual |
| ProcurementDashboard | S12 | RFQ → 3 bao gia → PO approval → auto-update Materials |
| RiskDashboard | S14 | Risk register, ma tran 5x5, Early Warning Indicators |
| Supervision App (TVGS) | S20 | App rieng cho TVGS/TV QLDA — app thu 2 cua platform |
| Owner App (CDT) | S21+ | App rieng cho CDT — sau khi Supervision App co users |
| PMC App | S21+ | App rieng cho Ban QLDA/TV QLDA — theo feedback thi truong |
| BillingDashboard | S17 | SaaS subscription, VNPay, trial 14 ngay |

# PHAN 3 — ROADMAP CHI TIET S11–S21+

## GIAI DOAN 1 — CONTRACTOR APP HOAN CHINH (S11–S19)

Muc tieu: Contractor App du tot de tu ban duoc, tu gioi thieu duoc.

Contractor App chinh thuc launch sau S19 — sau khi co Mobile PWA va Predictive AI.

S11 — Reports + HR + Manpower Shift (~2 tuan)

Milestone: Demo bao cao tu dong — thuyet phuc nguoi dung dau tien

- ReportsDashboard: rebuild hoan toan, template engine linh hoat theo audience (nha thau / CDT / TVGS), 8 loai bao cao, Gemini auto-write, export PDF/Excel, bieu do inline

- HRWorkspace: BHXH/BHYT/BHTN calculation day du, payslip tu dong, ho so nhan vien hoan chinh

- ManpowerDashboard: ShiftScheduleView hoan chinh, OT approval workflow, bao cao nhan cong theo tuan

- StorageDashboard: bo qua — cho S15

S12 — BOQ + Procurement + Zalo + Accounting (~3 tuan)

Milestone: Tai chinh lien thong — nha thau quan ly tien du vong

- BOQDashboard: rate library XDCT, boc tach KL tu dong, so sanh du toan vs QS actual realtime

- ProcurementDashboard: RFQ workflow → 3 bao gia NTP → PO approval → auto-update stock Materials

- Zalo OA Live: production token that, gui thong bao approval/deadline, receipt xac nhan da doc

- Accounting Sync: auto-sync QS payments + Materials cost → Accounting; cashflow forecast Gemini

S13 — QA/QC + Gantt + Equipment + HSE PTW + Giam sat (~3 tuan)

Milestone: Du dung cho du an vua va lon

- QaQcDashboard: ITP→NCR→BBNT chain hoan chinh, defect trending chart, photo inline, TCVN analysis

- ProgressDashboard: drag-drop Gantt, baseline vs actual, S-curve tu dong, critical path highlight

- EquipmentDashboard: maintenance alert thong minh (OEE + gio may), QR code, lease tracking

- HSE PTW: Permit-to-Work workflow, Toolbox Talk digital, JSA, leading indicators dashboard

- GiamSatDashboard: camera inline voi geotagging, Submittals register, RFI tracking day du

S14 — Contract + Office + Risk + Realtime (~2 tuan)

Milestone: Hop dong + Phap ly + Risk day du

- ContractDashboard: performance bond tracking, Liquidated Damages calculator, EOT log voi timeline

- OfficeDashboard: Approval workflow cong van den/di, Gmail API integration, bien ban hop digital

- RiskDashboard: Risk register day du, ma tran 5x5 interactive, Early Warning Indicators tu dong

- Supabase Realtime: ApprovalQueue live update, ManpowerDashboard live diem danh, notification push

S15 — Multi-tenant RLS + Security + Storage (~2 tuan)

Milestone: Nen bao mat — san sang cho nhieu khach hang

- RLS Policy: company_id tren toan bo bang Supabase, Row Level Security policy hoan chinh

- Migration Script: script migrate data hien tai sang multi-tenant schema, zero downtime

- Audit Log: ai lam gi, luc nao, IP, device; export compliance report

- Company Switcher: UI chuyen doi giua cac cong ty cho admin, role per company

- StorageDashboard: ket noi Supabase Storage that, upload/download/preview, phan quyen theo role

S16 — Pilot + Onboarding (~3 tuan)

Milestone: Contractor App production-ready — bat dau pilot that

- Onboarding flow: tao cong ty → du an → moi team < 10 phut

- Billing foundation: co so ha tang SaaS subscription, chua thu tien

- GemAI RAG: upload tai lieu → AI tra loi cau hoi ve specs/contract

- Pilot: 1-2 nha thau trong network Anh Tuan dung that, thu feedback

S17 — Polish + Billing Foundation (~2 tuan)

Milestone: San sang thu phi sau S19

- Fix toan bo feedback tu pilot S16

- SaaS subscription infrastructure: VNPay, trial 14 ngay, invoice tu dong

- Self-serve: dang ky tu dong, khong can sales

- Landing page, demo video, case study tu pilot

S18 — Mobile PWA (~3 tuan)

Milestone: Dung tot tren cong truong — prerequisite cho launch

- Camera Inline: chup anh truc tiep trong QaQc/HSE/GiamSat — attach vao checklist/incident/RFI

- Push FCM: Firebase Cloud Messaging — nhan notification ke ca khi dong app

- Offline Mode: IndexedDB queue — lam viec offline, sync khi co mang, conflict resolve tu dong

- QR/Barcode: scan QR thiet bi → xem lich su bao tri; scan vat tu → cap nhat ton kho

S19 — Predictive AI + Auto Report (~3 tuan)

Milestone: CONTRACTOR APP CHINH THUC LAUNCH — bat dau thu phi

- Predictive AI: du bao ngay hoan thanh tu SPI/CPI trend — canh bao overrun 3-4 tuan truoc

- Auto Report: bao cao tuan/thang Gemini 1-click — PM chi review va gui, khong tu viet

- RAG nang cao: AI hieu ca drawing + specs + contract — tra loi cau hoi ky thuat phuc tap

- Benchmark: so sanh KPI du an voi portfolio — industry benchmark, early warning

- SaaS: mo thu phi chinh thuc, chuyen tu trial sang subscription

## GIAI DOAN 2 — PLATFORM MO RONG (S20+)

Chi bat dau khi Contractor App co paying customers.

S20 — Supervision App (TVGS/TV QLDA) (~4 tuan)

Milestone: App thu 2 — mo rong platform

- App rieng cho TVGS/TV QLDA — domain portal.gemclaudepm.com

- Checklist kiem tra hien truong doc lap (khong phu thuoc nha thau)

- NCR, photo geotagging, bao cao giam sat tuan

- Tuy chon: ket noi data BOQ/QS tu Contractor App neu nha thau cho phep

- Growth loop: TVGS dung → gioi thieu cho nha thau va CDT

S21+ — Owner App + PMC App

Timeline xac dinh sau dua tren feedback thi truong sau S20.

- Owner App: CDT — dashboard tong quan, tai chinh, bao cao tu dong

- PMC App: Ban QLDA/TV QLDA — portfolio KPI, EVM, S-curve, bao cao co quan chu quan

# PHAN 4 — TIMELINE & MILESTONES

| Sprint | Nhóm | Nội dung | Milestone |
| --- | --- | --- | --- |
| ✅ FS | Foundation | B1-B5 hoan thanh: Gemini Unified, Notification, Props Chuan, db.ts, Data Flow | Kien truc sach — nen mong vung |
| S11 | Nen tang | Reports + HR + Manpower Shift | Demo bao cao tu dong cho CDT |
| S12 | Nen tang | BOQ + Procurement + Zalo + Accounting | Tai chinh lien thong |
| S13 | Nen tang | QA/QC + Gantt + Equipment + HSE PTW | Du dung du an lon |
| S14 | Hop dong | Contract + Office + Risk + Realtime | Hop dong + Phap ly day du |
| S15 | Bao mat | Multi-tenant RLS + Security + Storage | Nen bao mat — nhieu khach hang |
| S16 | Pilot | Pilot + Onboarding + Billing Foundation | Pilot that — thu feedback |
| S17 | Polish | Fix feedback + SaaS infrastructure | San sang thu phi |
| S18 | Mobile | Mobile PWA + Camera + Offline + QR | Dung tot tren cong truong |
| S19 | AI + Launch | Predictive AI + Auto Report + RAG | 🏆 CONTRACTOR APP LAUNCH + Thu phi |
| S20 | Platform | Supervision App (TVGS/TV QLDA) | 🏆 Platform thu 2 — mo rong |
| S21+ | Platform | Owner App + PMC App | 🏆 Full platform — theo thi truong |

Tong S11-S19: ~22 tuan — khoang 5-6 thang neu tap trung

# PHAN 5 — THUONG MAI & HA TANG

## 5.1  Mo hinh kinh doanh

| Hang muc | Quyet dinh |
| --- | --- |
| Mo hinh | SaaS subscription — thien ve thu phi theo thang/nam |
| Target dau | Nha thau thi cong — PM/PMC cong ty xay dung vua va lon tai Viet Nam |
| Trial | 14 ngay mien phi, full features, khong can the tin dung |
| Payment | VNPay truoc (SME Viet Nam), Stripe sau (Enterprise/FDI) |
| Zalo OA | 1 OA duy nhat, goi Nang cao 99k/thang — S12 |
| Launch | Chinh thuc sau S19 — co Mobile PWA va Predictive AI |
| App thu 2 | Supervision App (TVGS) — sau khi Contractor App co paying customers |

## 5.2  Ha tang da co

- Gmail: gemclaudepm@gmail.com

- Supabase: Org "Gem Claude Pm", project gemclaude-

- GitHub: github.com/GEM-CLAUDE-PM/App (Public)

- Domain: gemclaudepm.com tai BKNS (3 nam)

- Vercel: deploy production — www.gemclaudepm.com

- Gemini API: production key, Generative Language API enabled

## 5.3  Ha tang con lai

- Zalo OA: goi Nang cao 99k/thang — S12

- Domain gemclaudepm.vn: mua khi chuan bi launch S19

- Firebase FCM: Push notification — S18

- VNPay: Payment gateway — S17

# PHAN 6 — HUONG DAN CHUYEN GIAO SESSION

## 6.1  Workflow giua cac session

- Ket thuc session → git add . → git commit -m "mo ta" → git push

- Session moi → upload zip thu muc src → GEM doc code thuc te → verify esbuild

- GEM tiep tuc sprint dung cho — khong hoi lai nhung gi da quyet dinh

## 6.2  Quy tac bat bien — GEM phai tuan theo

| Quy tac | Chi tiet |
| --- | --- |
| AI Engine | @google/generative-ai — class GoogleGenerativeAI |
| Model | gemini-3-flash-preview — TUYET DOI KHONG thay doi (tru QaQc: GEM_MODEL_QUALITY) |
| API key | (import.meta as any).env?.VITE_GEMINI_API_KEY |
| Tech stack | React 19 + TypeScript + Tailwind + Vite 6 + Supabase |
| Branding | GEM&CLAUDE PM Pro — khong viet tat, khong thay doi |
| Temperature | 0.25 default toan app |
| getCurrentCtx | KHONG ton tai — dung getCurrentMember(pid) + buildCtxFromMember(member) |
| Sau str_replace | Chay esbuild verify ngay, khong lam buoc tiep khi chua pass |
| Moi file doi | Test local tung buoc, khong batch lon |
| Source truth | src/ la nguon duy nhat — khong co components/ ngoai root |

## 6.3  Files cot loi — khong duoc xoa/rename

| File | Vai tro |
| --- | --- |
| src/components/gemini.ts | Shared Gemini AI client V5.0 — toan app import tu day |
| src/components/db.ts | Unified data layer — localStorage + Supabase, ProjectDB typed helpers |
| src/components/types.ts | Shared types — Project, DashboardProps, UserContext, AuditEntry |
| src/components/permissions.ts | RBAC — UserContext, canDo(), getTabAccess(), createLegacyContext() |
| src/components/approvalEngine.ts | Approval workflow — 15 modules dung chung, khong tu handle |
| src/components/NotificationEngine.tsx | useNotification hook + NotificationProvider + InAppToastStack |
| src/components/PrintService.tsx | 12 loai bao cao in — shared, modules khong tu handle print |
| src/components/projectMember.ts | buildCtxFromMember(), getCurrentMember() — KHONG dung getCurrentCtx() |

GEM&CLAUDE PM Pro — Roadmap V3.0 — Thang 3/2026

Platform Strategy: Contractor App → Supervision App → Owner App → PMC App